# Project Plan: Predictive Analytics for Callisto User Engagement Optimization

## 1. Project Overview
Project Name:
Callisto Predictive Analytics — Identifying Tipping Points for Engagement and Matches
Organization:
Callisto (National Nonprofit Empowering Survivors of Sexual Violence)
Project Description:
This project leverages predictive regression models to analyze historical user engagement data—such as campus ambassador activity and social media posts—to identify key tipping points that lead to successful matches on Callisto’s platform. The analysis will determine the optimal engagement levels required at individual schools, clusters, and state levels to maximize matches.

## 2. Objectives
- Use predictive modeling and statistical analysis to identify tipping points in engagement metrics.
- Analyze patterns of user and ambassador activities correlated with successful matches.
- Provide actionable insights and recommendations to optimize Callisto’s engagement strategies.
- Create comprehensive visualizations to communicate findings.
- Deliver a final report and presentation to Callisto stakeholders.

## 3. Scope
- Data sources: Historical user engagement logs, campus ambassador activities, social media metrics.
- Levels of analysis: Individual school, clusters of schools, state level.
- Outcome: Identification of engagement thresholds (tipping points) that increase likelihood of matches.
- Deliverables: Report, presentation, data visualizations.

## 4. Skills & Tools Required
- Data Analysis (Python/R, SQL)
- Predictive Modeling (Regression techniques)
- Statistics (correlation, hypothesis testing)
- Data Visualization (Matplotlib, Seaborn, Tableau, Power BI)
- Strategic decision-making insights
- Communication & Presentation

## 5. Project Deliverables
- Comprehensive Report:
  Detailed analysis, methodology, identified tipping points, and strategic recommendations.
- Presentation:
  Summary of key insights and actionable recommendations for stakeholders.
- Visualizations:
  Graphs and charts illustrating relationships between engagement and matches.
- Code & Data Artifacts:
  Scripts and models used for analysis for reproducibility.

## 6. Project Timeline & Milestones
Phase	Tasks	Duration	Milestone
1. Project Initiation	Kickoff meeting, scope finalization, team roles	1 week	Project plan approved
2. Data Collection & Cleaning	Gather data, clean and preprocess	2 weeks	Clean dataset ready
3. Exploratory Data Analysis (EDA)	Understand patterns, summary statistics, initial visuals	2 weeks	EDA report and insights
4. Predictive Modeling	Build regression models to identify tipping points	3 weeks	Model evaluation and selection
5. Interpretation & Insights	Analyze model results, determine tipping points	1 week	Identified tipping points documented
6. Visualization & Reporting	Prepare visualizations, write final report, presentation	2 weeks	Deliverables finalized
7. Review & Feedback	Regular mentor meetings and feedback sessions	Ongoing	Iterative improvements
8. Final Presentation	Present findings to Callisto stakeholders	1 week	Project closure

## 7. Project Team & Mentorship
- Team Members: Data Analysts, Data Scientists, Visualization Experts
- Mentorship:
  Regular scheduled check-ins with project mentors to review progress, discuss challenges, and receive feedback.

## 8. Methodology
- Data Preparation:
  - Collect and aggregate engagement data from Callisto platform.
  - Clean data: handle missing values, outliers, format inconsistencies.
- Exploratory Data Analysis:
  - Identify trends and correlations between engagement activities and matches.
- Model Development:
  - Use regression techniques (e.g., linear regression, logistic regression, or more advanced models if needed) to find tipping points.
  - Validate models using cross-validation and performance metrics.
- Interpretation:
  - Identify specific engagement thresholds where the probability of matches increases significantly.
- Visualization:
  - Create intuitive visualizations to demonstrate tipping points and engagement trends.
- Reporting:
  - Compile all findings into a comprehensive report with clear recommendations.

## 9. Risks and Mitigation
Risk	Mitigation Strategy
Incomplete or noisy data	Work closely with Callisto to improve data quality; use data cleaning techniques
Model overfitting or underfitting	Use cross-validation and regularization techniques
Communication gaps with stakeholders	Maintain regular check-ins and clear documentation
Timeline delays	Plan buffer time for unexpected issues

## 10. Communication Plan
- Weekly status updates to mentor and stakeholders.
- Scheduled video calls for progress review and problem-solving.
- Documentation of all project artifacts in shared repository (e.g., GitHub, Google Drive).

## 11. Conclusion
This project will provide Callisto with actionable, data-driven insights into engagement patterns that enhance the likelihood of successful matches on their platform. The findings will support strategic decisions at multiple engagement levels, empowering Callisto to better serve survivors through their technology platform.

# Comprehensive Report Template
Predictive Analytics for Callisto User Engagement Optimization

### 1. Executive Summary
- Brief overview of the project purpose, scope, and key findings.
- Summary of tipping points discovered and recommendations.

### 2. Introduction
- Background on Callisto and the importance of user engagement for platform success.
- Project goals and objectives.

### 3. Data Description
- Sources of data (e.g., user activity logs, campus ambassador records, social media posts).
- Data collection period and volume.
- Data cleaning and preprocessing steps.

### 4. Exploratory Data Analysis (EDA)
- Summary statistics of key variables.
- Visualizations showing engagement trends over time or by location.
- Initial observations of correlations between engagement and matches.

### 5. Predictive Modeling
- Description of modeling approach (e.g., regression type).
- Model features used and rationale.
- Model training process and validation techniques.
- Performance metrics (e.g., R², RMSE, AUC if applicable).

### 6. Identification of Tipping Points
- Explanation of how tipping points were defined and identified from the model.
- Presentation of tipping points at different scales (school, cluster, state).
- Visualizations illustrating tipping points.

### 7. Strategic Recommendations
- Actionable insights on optimal engagement levels.
- Suggested strategies for campus ambassadors and social media outreach.
- Potential impact on increasing successful matches.

### 8. Limitations
- Data or methodological constraints.
- Assumptions made during analysis.

### 9. Conclusion
- Recap of key findings and benefits to Callisto.
- Next steps or potential further analysis.

### 10. Appendices
- Code snippets or model details.
- Additional charts or tables.
- Glossary of terms if needed.

# Presentation Slide Deck Outline

### Slide 1: Title Slide
- Project Title
- Team Members
- Date

### Slide 2: Project Overview
- What is Callisto?
- Project goals

### Slide 3: Data Sources & Scope
- Types of data used
- Scale of analysis

### Slide 4: Exploratory Data Analysis Highlights
- Key trends & patterns
- Visual examples

### Slide 5: Modeling Approach
- Predictive regression overview
- Features used

### Slide 6: Tipping Points Identified
- What are tipping points?
- Key tipping points at different levels (visualized)

### Slide 7: Recommendations
- Engagement strategies
- Expected impact

### Slide 8: Limitations & Next Steps
- Constraints
- Future work

### Slide 9: Q&A
Invite questions

# Where to Start
### 1. Initial Contact and Alignment
- Reach out to your contact or mentor at Callisto.
- Clarify project goals and expectations.
- Confirm timelines, communication channels, and meeting schedules.
### 2. Understand the Platform and Business Context
- Learn how Callisto’s platform works, especially how users engage and how matches are defined.
- Understand what “matches” mean in their context (e.g., users connecting, reports matching, etc.).
- Ask about campus ambassador roles and their activities.
### 3. Gather Available Documentation
Request any existing reports, data dictionaries, or documentation about user engagement data, ambassador data, and social media tracking.
### 4. Request Access to Data
- Identify data sources related to the project scope.
- Ensure you have proper permissions and understand any privacy or security constraints (especially because this is sensitive data).

# What Information to Get from Callisto
### 1. Data Details
Data Type	Details to Request
User Engagement Data	Logs of user activity on the platform (timestamps, user IDs, actions taken, etc.)
Match Data	Records showing when and how matches occur (matched user IDs, timestamps)
Campus Ambassador Data	Activity logs, outreach efforts, event participation, ambassador IDs, regions covered
Social Media Metrics	Post counts, engagement metrics (likes, shares), campaign dates
Data Format & Access	File formats, database access credentials, API endpoints

### 2. Definitions & Metrics
- How is a “match” specifically defined?
- What engagement activities are tracked?
- How is ambassador activity quantified (events, messages, visits)?
- Are there known time frames for campaigns or spikes in engagement?

### 3. Business & Strategic Goals
- What is Callisto’s current strategy for increasing matches?
- Are there particular schools or regions of focus?
- What are key performance indicators (KPIs) they want to improve?

### 4. Data Privacy & Compliance
- What are the privacy policies and restrictions for handling user data?
- Any anonymization or encryption requirements?
- Approval process for data access and analysis.

### 5. Technical Environment
- Preferred tools or platforms for analysis and visualization?
- Existing infrastructure for storing or processing data?
- Are there internal analysts or data engineers to collaborate with?

# Summary: Your First Steps Checklist
- Schedule a kickoff meeting with Callisto mentors/stakeholders
- Collect documentation about data and platform
- Request access to relevant datasets
- Clarify definitions, KPIs, and strategic goals
- Understand privacy and compliance requirements
- Confirm project timeline and communication plan